Test Strategy Document

Project: E-Commerce Application 
Application: Online Shopping Website 
Test Cycle: Regression Testing 
Environment: QA

Test Objective

Validate critical business workflows of the e-commerce application including Login, Product Catalog, Shopping Cart, Checkout, Product Sorting, Navigation, and Application Reset functionality. Ensure identified defects are verified, product behavior meets expected results, and regression coverage is executed against reported user scenarios.

Overall Testing Approach

Risk-based regression testing will be performed focusing on high-impact business functions. Testing will prioritize Authentication, Application Reset, Shopping Cart, Checkout, Product Management, and Navigation areas based on reported defects and test execution results. Defect re-testing and regression validation will be conducted for impacted modules.

Testing Types

Regression Testing 
Functional Testing 
UI Testing 
Performance Testing 
Business Logic Validation 
Defect Re-testing

Tools and Testing Environment

Environment: QA 
Tester: AI Testing Agent 
Application Under Test: Online Shopping Website 
Test Artifacts Used: Test Cases, Defect Log, RTM, Test Data, Test Execution Report

Roles and Responsibilities

Test Manager: Define strategy, monitor execution, review risks, and provide test sign-off recommendation. 
Tester: Execute test cases, record results, log defects, perform re-testing, and support regression validation.

Risk Management

High Risk Areas: Login, Checkout, Shopping Cart, Application Reset. 
Identified Risks: 
• Login functionality failure preventing application access. 
• Order submission failure during checkout. 
• Cart update and remove functionality failures. 
• Application reset inconsistencies reported across multiple user profiles. 
Mitigation: Prioritize critical and high-severity defects, perform focused regression testing, and execute defect validation before release decisions.

Entry Criteria

QA environment available. 
Approved test cases available. 
Defect reports available. 
Application build deployed to QA. 
Required test data available.

Exit Criteria

All planned test cases executed. 
Critical and High severity defects reviewed. 
Regression testing completed. 
Test execution report completed. 
Release recommendation provided based on test results and open defects.